PLAN DELIVARABLES OF EACH WEEK

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Personnel | Shirwa | Ancila | Matt | All | When they were delivered |
| Week 13 | Code; Draft code for sending data to the central board  Document; Sensor server design | Document1; Test plan document for the sensor server | Document2; Monitor design |  | Code; week13  Document1; Week 13 Document2; |
| Week 14 | Code1; complete code for sending data to the central board  Code; Draft code for sending sensor values to the monitor | Document1; Test plan document for the monitor | Code2; Monitor code for moving the chair accordingly | Document2; Functional specification |  |
| Week 15 | Code; A complete Sensor server code together with sending data to the monitor | Document; Test plan document for the whole system | Code; Test harness for the monitor which compares the values and displays the results  Document; Monitor design |  |  |
| Week 16 | Testing the sensor server module | Document; Recording the results for the testing | Code; A complete monitor code |  |  |
| Week 17 | Document; Functional specification | Document; A draft write up of the report  Document; Recording the results for the testing | Testing the monitor module |  |  |
| Week 18 |  |  |  | Testing the whole system |  |
| Week 19 |  |  |  | Documentation |  |
| Week 20 |  |  |  | Finalizing everything |  |